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Dear Neighbour,                                                                                                                                               [image: Considerate Constructors Scheme Icon ]
                                                                                                                                                                          
We are writing to you to inform you of progress on the new leisure centre.

We are pleased to announce that we are materially wind and water tight here at the new leisure centre. 

We set ourselves an ambitious target of achieving this milestone by the end of October and despite the best efforts of Storms Austen and Boelo we have achieved this, safely and with no compromise on quality.

We celebrated with the project team in a fantastic ‘topping out’ ceremony on the 27th October, a great event enjoyed by all.

Now we are sealed off from the elements we can progress internal works such as the mechanical and electrical installations, as well as now starting the drylining and metal stud partitioning to form the layout of the new centre. Externally the finishes such as the Corium brickwork construction have also begun.

We are also genuinely proud to announce that the latest Considerate Constructors Scheme visit showed an improvement from an already good 90% to a great 93% with one of the reasons for the increase being a better recycling rate, up from 96% to 97%!

Please feel free to email us directly on info@pellikaan.com or call us on 0208 392 9536.

Yours Sincerely, 
Andrew Laslett.
www.pellikaan.com 
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